Work Breakdown Structure (WBS) dictionary:

1.1 BEGINNING:  
from 1\1\2022 To 20\3\2022.

|  |  |
| --- | --- |
| 1.1.1 | Work package id: |
| requirements | Work package name: |
| Searching about require resources (PCs, software, cables …etc.) . | Description: |
| Project Manager with team | Person: |
| 1\1\2022 | Strat date: |
| 20\1\2022 | End date: |

|  |  |
| --- | --- |
| 1.1.2 | Work package id: |
| Project basics | Work package name: |
| Collect enough information's from (organization assists)  Search from ridable | Description: |
| Project Manager with team | Person: |
| 21\1\2022 | Strat date: |
| 10\2\2022 | End date: |

|  |  |
| --- | --- |
| 1.1.3 | Work package id: |
| Study the project in all aspects | Work package name: |
| Identify number of streets that available for parking. | Description: |
| Business analyst | Person: |
| 11\2\2022 | Strat date: |
| 28\2\2022 | End date: |

|  |  |
| --- | --- |
| 1.1.4 | Work package id |
| Project plan | Work package name: |
| Organize and manage sells the cars and satisfy customers. | description: |
| 1\3\2022 | Start date |
| 20\3\2022 | End date: |

1.2Software and hardware:  
from 21\3\2022 To 20\5\2022.

|  |  |
| --- | --- |
| 1.2.1 | Work package id: |
| The purchase | Work package name: |
| 2 Android, 5 iOS and 2 windows. | Description: |
| Maintained workers | Person: |
| 21\3\2022 | Start date: |
| 10\4\2022 | End date: |

|  |  |
| --- | --- |
| 1.2.2 | Work package id: |
| Operating System | Work package name: |
| Writing Functions | Description: |
| Programmers | Person: |
| 11\4\2022 | Strat date: |
| 30\4\2022 | End data: |

|  |  |
| --- | --- |
| 1.2.3 | Work package id: |
| Test cars that recognize Android device and computer used | Work package name: |
| Model of cars | Description: |
| customer | Person: |
| 1\5\2022 | Start date: |
| 20\5\2022 | End date: |

1.3 website coding:

from 21\5\2022 To 10\8\2022.

|  |  |
| --- | --- |
| 1.3.1 | Work package id: |
| Tasks diving | Work package name: |
| Dividing project into tasks | Description: |
| Programmers with Project manager | Person: |
| 21\5\2022 | Strat date: |
| 10\6\2022 | End date: |

|  |  |
| --- | --- |
| 1.3.2 | Work package id: |
| Website jobs | Work package name: |
| Display and organize information of cars | Description: |
| Programmers | Person: |
| 11\6\2022 | Strat date: |
| 30\6\2022 | End date: |

|  |  |
| --- | --- |
| 1.3.3 | Work package id: |
| The site’s interface | Work package name: |
| Design of cars | Description: |
| Programmers | Person: |
| 31\6\2022 | Strat date: |
| 20\7\2022 | End date: |

|  |  |
| --- | --- |
| 1.3.4 | Work package id: |
| Put a code for each task on the site | Work package name: |
| Different icons for achieving the desired | Description: |
| Members of team | Person: |
| 21\7\2022 | Strat date: |
| 10\8\2022 | End date: |

1.4The end:

from 11\8\2022 To 30\9\2022.

|  |  |
| --- | --- |
| 1.4.1 | Work package id: |
| Site test | Work package name: |
| Put Specifications for cars that ordered | Description: |
| Upper management | Person: |
| 11\8\2022 | Strat date: |
| 20\8\2022 | End date: |

|  |  |
| --- | --- |
| 1.4.2 | Work package id: |
| Explanation and repair of errors | Work package name: |
| Use feedback to repair errors. | Description: |
| Ui manager | Person: |
| 21\8\2022 | Strat date: |
| 31\8\2022 | End date: |

|  |  |
| --- | --- |
| 1.4.3 | Work package id: |
| Site Expiry | Work package name: |
| Check the display of site | Description: |
| Manager | Person: |
| 1\9\2022 | Strat date: |
| 10\9\2022 | End date: |

|  |  |
| --- | --- |
| 1.4.4 | Work package id: |
| Website publicity | Work package name: |
| Share the link of site | Description: |
| Sponsor | Person: |
| 11\9\2022 | Strat date: |
| 30\9\2022 | End date: |